Notes from meeting 6

Date:	14th September 2016
Time:	11:00 – 12:00
Place:	Waterfront Building 3rd Floor

Attendees: K Birak, D Fryer, M Smuts
Apologies:V Dia

The meeting was held to show the progress on the game so far and get feedback. The Laptop used to demonstrate the game is no longer powerful enough to create a good game experience, however the general idea was clear enough.

DF to organise a meeting with Jennifer Coe and invite MS. Then to discuss setting up unity and Oculus on a machine in the Psychology labs.

MS to ask Chris Janes about a demo machine in a meeting room.

DF mentioned adding a questionnaire at the end of the game. This was discussed as being a paper addition however there are options for adding some elements inside the game.

All agreed that the game itself is priority and that additional items could wait. MS suggested placing a few sliders at the beginning of the game to gauge the users confidence in the subjects.

KB mentioned that the data collected should be anonymous and so we should not have a sign into the game – a session id should be OK?

KB said that as we are working in a group we would need to sign an agreement sharing the IP. This would be especially important if the study were to be published. KB to provide the agreement.

MS agreed to provide images for DF for his proposal to the psychology approval board.

MS requested that there was a meeting fortnightly to review the development process. This is needed as the game develops because the subject matter will become increasingly detailed. KB agreed to meet with us once a month and DF agreed to meet once every 2 weeks.

Rough time line:
End of September	Review meeting DF,VD,MS
Mid October	Review meeting KB, DF, VD, MS

October 2016	ethics clearance by Kulbir
February March 2017	lecture delivery (Product Delivery)

Errors and Omissions – please let me know