Date:	27th January 2017
Time:	15:00 – 17:00
Place:	Atrium Building 2.12

Attendees: K Birak, D Fryer, Emily Godden, V Dia, M Smuts

The game is now functional from level 1 -6.

The meeting was held to get feedback from the stakeholders once they had played the game. Emily Godden was invited because she has experience creating Oculus installations for the public. As an artists she could also provide an alternative point of view.

The meeting started with Kulbir using the game, followed by Emily. All attendees commented on the players actions and the game mechanics & flow while the levels were tried out. Comments and bugs were listed and are now being worked on.

The schedule for the pilot was discussed – MS to request the machines and headsets(MS)

There are a number of art assets which are still place holders and will be replaced week commencing 30th January. (VD)

Text font and “next level” “back level” objects to be reviewed. (VD & MS)

Amendments & Fixes

All levels – add help messages and sounds

Tutorial
Health and safety message – “make sure you have enough space around you. Don't hurt your hands on the desk.”
Level 1
- Rotate brain lever does not work
- Message to pull brain out – or make it automatic
- Occipital lobe tick does not work
- Message on second fail is wrong
- Failed state red light seems sporadic
- Message – buttons on left not right
- Order of game when selecting buttons is incorrect – if you start with the right hemisphere you complete

Level 2 & 3
- Auto pull brain out
- Lever for “brain back in” does not work
- Failed state light
- Shaders on the completed brain parts are the “fast” ones instead of the “slow” ones
- Need more electricity caps and they need to be moved closer to player

Level 4
- Replace the colliders on the Neurons
- Make the “win state” clear
- Gesture is unreliable – try changing

Level 5
No changes apart from polishing & others already mentioned

Level 6
- Propagation needs to start at the cell body
- Voltage does not build slowly but fires all at once
- Sodium ion needs to be bigger
- More particle effects? - make it more visually pleasing

Last Level
More impact on the last screen – review items, more praise

DF requested pictures from the game for his presentation on Monday 30th January. (completed MS)

Timing
There was a discussion about how long the game will take each player to complete and where to put breaks.

We estimate that the game will take one hour to complete, there will be an introduction taking 5-10 minutes and a questionnaire taking thirty minutes. With breaks the whole process should take less than two hours.

Assuming 50 students sign up to the pilot, we will need 100 hours of supervised play time in room A1.17

MS and VD volunteered to attend and provide technical support.

Rough time line:
Completion date now 17th February 2017
First student usage planned for 20th February 2017
Estimated pilot running time 3 weeks in room A1.17

Errors and Omissions – please let me know